|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Risk Register** | | | | | | |
| **ID** | **Description of Risk** | **Impact** | **Risk Response** | **Risk Level** | **Risk Owner** | **Notes** |
| 1 | Cost can increase than Project actual budget | Cancellation of project / delay in project | Define cost plan and spend money according to it | high | Project manager |  |
| 2 | New change can increase project scope | Delay in project as scope increases | Follow change management strategy and accept change in scope | Low | Project manager, designers |  |
| 3 | User interfaces can overlap | Unacceptable by customers | Show prototypes to customers before deadline | Medium | Designers, customers |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |